Table of Contents

# QueryDawg: Natural Language Semantic Layer for Text-to-SQL

## 7-Week Independent Study Project Plan

## Project Metadata

Student: Jason “Scott” Person (jsperson@gmail.com) Institution: Newman University, Wichita, KS Program: Master of Science in Data Science Course: Data Analytics Seminar (2025FA-BSAD-6873) Instructor: Dr. David Cochran Timeline: 7 weeks (2025-10-16 to 2025-12-04)

## Project Goal

Demonstrate that natural language semantic layers can bridge the gap between database schemas and business understanding, enabling more accurate text-to-SQL generation while producing valuable documentation.

## The Problem

Current text-to-SQL systems struggle with real-world queries because they lack business context, domain terminology, and implicit relationships. Research shows dramatic performance drops from academic benchmarks (top systems achieving 91% on Spider 1.0) to real-world enterprise tasks (some models achieving only ~20% on Spider 2.0).

## The Solution

Auto-generate natural language documentation that describes databases in business terms—column purposes, relationships, synonyms, query patterns. This semantic layer serves dual purposes: 1. Improves SQL generation accuracy 2. Provides valuable standalone documentation

## Novel Contributions

This project fills a specific gap in the current text-to-SQL landscape:

### What Already Exists

- Commercial semantic layers (AtScale, App Orchid, Wren AI) demonstrate dramatic accuracy improvements (20% → 92.5% for AtScale; 94.8% → 99.8% for App Orchid) but require manual ontology creation per database

- Recent academic work (Feb 2025) on automatic database description generation produces only limited-scope descriptions (under 20 words per column, under 100 words per table)

- Open-source tools (Vanna AI) use RAG for text-to-SQL but require manual training data (example queries, documentation)

### What’s Novel in QueryDawg

- Comprehensive Automatic Generation: Among the first open-source systems to auto-generate complete semantic documentation including:

  - Database overviews with business context

  - Detailed table and column descriptions

  - Relationship explanations and join patterns

  - Query pattern libraries with examples

  - Business glossaries with domain terminology

  - Data profiling metadata (value distributions, cardinalities, ranges, sample data)

- (vs. existing work that generates only short column/table descriptions)

- Data-Grounded Semantic Layer: Combines schema analysis with actual data profiling to generate descriptions grounded in real data:

  - Categorical columns enriched with actual unique values and frequencies

  - Numeric columns documented with actual ranges and distributions

  - Temporal patterns identified from actual date ranges

  - Enables more accurate and contextual semantic descriptions

- Dual-Purpose Value Proposition: Explicitly evaluates documentation as both a means (better SQL) and an end (reusable asset), with hypothesis of significant time reduction compared to manual documentation

- Fully Automatic vs Manual: Unlike App Orchid (99.8% accuracy with manual ontologies) or Wren AI (requires dbt models or manual configuration), QueryDawg generates everything from schema and data alone—no manual curation required

- Open-Source Research: Reproducible evaluation on Spider 1.0 with cost/accuracy tradeoffs (mini vs full models), filling the gap between proprietary commercial tools and academic papers without implementations

- Systematic Comparative Evaluation: Rigorous before/after testing on standard benchmark with 3-way comparison (baseline, enhanced-mini, enhanced-4o)

### Research Positioning

This work extends recent academic research (automatic description generation) from narrow scope to comprehensive documentation, while providing an open-source alternative to commercial semantic layer products. The 15-25% target accuracy improvement is achievable and meaningful, positioned between schema-only baselines (40-50%) and manual enterprise ontologies (92-99% as demonstrated by AtScale and App Orchid).

## Research Question

“Can automatically generated natural language semantic layers bridge the semantic gap between database schemas and business language, resulting in significantly improved text-to-SQL accuracy while reducing documentation burden?”

### Hypothesis

Natural language semantic layers will enable 15-25% higher execution accuracy on text-to-SQL tasks compared to schema-only approaches, while requiring significantly less time to create than manual documentation (estimated hours vs. weeks).

## Key Deliverables

- Working Application - Cloud-deployed system with side-by-side comparison

- Semantic Layers - Auto-generated documentation for 15-20 Spider databases

- Evaluation Results - Rigorous testing on 200+ Spider benchmark questions

- Technical Report - 8-12 page summary of findings (foundation for future paper)

- Open Source Release - Complete codebase with MIT license

- Demo Presentation - Recorded demo and presentation materials

## Architecture

┌─────────────────────────────────────────────────────────┐
│                    VERCEL (Frontend)                    │
│               Next.js 14 + TypeScript                   │
│  - Query interface                                      │
│  - Comparison dashboard                                 │
│  - Evaluation results viewer                            │
└────────────────────┬────────────────────────────────────┘
                     │ HTTPS REST API
                     ↓
┌─────────────────────────────────────────────────────────┐
│                  RAILWAY (Backend)                      │
│                  FastAPI (Python)                       │
│  - Schema extraction                                    │
│  - Semantic layer generation                            │
│  - Context retrieval (Pinecone)                         │
│  - Text-to-SQL generation                               │
│  - SQL execution                                        │
└───┬──────────────┬──────────────┬──────────────┬────────┘
    │              │              │              │
    ↓              ↓              ↓              ↓
┌──────────┐  ┌──────────┐  ┌──────────┐  ┌──────────┐
│ OpenAI   │  │Pinecone  │  │Supabase  │  │Supabase  │
│   API    │  │ Vectors  │  │PostgreSQL│  │ Tables   │
│GPT-4o    │  │Semantic  │  │Spider    │  │Semantic  │
│4o-mini   │  │Search    │  │Databases │  │Docs      │
└──────────┘  └──────────┘  └──────────┘  └──────────┘

Database Access: - Frontend (Next.js): Uses Drizzle ORM (TypeScript) for type-safe database access from Server Components and API routes - Backend (FastAPI): Uses SQLAlchemy (Python) for Spider database conversion, data profiling, and complex data operations

Both connect to the same Supabase PostgreSQL database, enabling flexible data access patterns across the stack.

### Tech Stack

| Component | Technology | Cost |
| --- | --- | --- |
| Frontend | Next.js 14, TypeScript, shadcn/ui, Tailwind CSS, Vercel | Free |
| Backend | FastAPI, Python 3.11+, Railway | $10-15 |
| Database ORM | Drizzle ORM (TypeScript), SQLAlchemy (Python) | Free |
| Vector DB | Pinecone | Free |
| SQL Database | Supabase PostgreSQL | Free |
| LLM | OpenAI API (GPT-4o, GPT-4o-mini) | $100-200 |
| Total |  | ~$110-215 |

Note on PostgreSQL Provider: Currently using Supabase (free tier). If free tier limits are reached, consider migrating to Xata.io as an alternative PostgreSQL provider with generous free tier and similar feature set.

## Semantic Layer Design

### Document Types (per database)

For each database (e.g., concert_singer), the system generates:

- Database Overview - Purpose, business context, key entities, typical use cases

- Table Descriptions - Each table with business meaning, column details, common queries

- Relationships - Foreign keys explained narratively, common join patterns

- Query Patterns - Common question types, example queries with explanations

- Business Glossary - Business terms, synonyms, domain terminology

- Data Profile & Metadata - Statistical summaries to enrich semantic understanding:

  - Row counts per table

  - Categorical columns: unique value counts, top values with frequencies

  - Numeric columns: min/max/avg, distribution characteristics

  - Temporal columns: date ranges, granularity patterns

  - NULL percentages and data quality indicators

  - Sample representative values for documentation

### Storage

Stored as markdown-like text in Supabase, embedded in Pinecone for semantic retrieval:

CREATE TABLE semantic_layer.documents (
  id UUID PRIMARY KEY,
  database_name TEXT NOT NULL,
  document_type TEXT NOT NULL,  -- overview, table, relationship, pattern, glossary, profile
  title TEXT NOT NULL,
  content TEXT NOT NULL,
  metadata JSONB,  -- Includes data_profile statistics for quick access
  created_at TIMESTAMP DEFAULT NOW()
);

Note: Data profiling metadata (row counts, unique values, distributions, etc.) is both stored in the metadata JSONB field for API access and incorporated into the natural language content for LLM context during query generation.

## Spider Dataset Selection

Source: Yale Spider 1.0 - 10,181 questions, 5,693 SQL queries, 200 databases

Selected 20 Databases for diversity and complexity:

| Database | Domain | Tables | Dev Qs | Complexity | Rationale |
| --- | --- | --- | --- | --- | --- |
| world_1 | Geography | 4 | 120 | Low-Medium | Large tables, good for aggregation, highest question count |
| car_1 | Automotive | 6 | 92 | Medium-High | Multiple tables, nested relationships |
| cre_Doc_Template_Mgt | Document mgmt | 4 | 84 | Medium-High | Business terminology, complex schema |
| dog_kennels | Pet services | 8 | 82 | High | Many tables, complex relationships |
| flight_2 | Aviation | 3 | 80 | Medium | Temporal queries, joins |
| student_transcripts_tracking | Education | 11 | 78 | High | Academic domain, most tables, complex queries |
| wta_1 | Sports | 3 | 62 | Medium | Rankings, tournaments, stats |
| tvshow | Entertainment | 3 | 62 | Medium | Temporal data, ratings |
| network_1 | Technology | 3 | 56 | Low-Medium | Network topology |
| concert_singer | Entertainment | 4 | 45 | Medium | Clear relationships, common use case |
| pets_1 | Pet care | 3 | 42 | Medium | Multiple entity types |
| poker_player | Gaming | 2 | 40 | Low-Medium | Statistics, rankings |
| orchestra | Music | 4 | 40 | Medium | Hierarchical data |
| employee_hire_evaluation | HR | 4 | 38 | Medium | Business domain, evaluation logic |
| course_teach | Education | 3 | 30 | Low-Medium | Simple schema, good baseline |
| singer | Music | 2 | 30 | Low | Simple, good baseline |
| museum_visit | Culture | 3 | 18 | Medium | Date/time queries, visitor tracking |
| battle_death | Historical | 3 | 16 | Low | Simple schema, good for testing |
| voter_1 | Politics | 3 | 15 | Low-Medium | Demographic queries |
| real_estate_properties | Real estate | 5 | 4 | Medium | Business domain, limited test coverage |

Total: 20 databases, 82 tables, 1,034 dev questions (100% of Spider dev set)

Note: This selection represents the complete Spider 1.0 dev set (all 20 dev databases). This enables direct comparison with other Spider benchmark results and provides methodologically clean evaluation on the full development set. Databases range from 2-11 tables with excellent domain diversity (entertainment, business, education, sports, technology, etc.).

### Scope and Limitations

What This Project Evaluates: - Spider 1.0 databases (foundational benchmark, well-established) - Automatic generation from schema alone (no manual curation) - Open-source, reproducible methodology

Known Limitations: - Spider 1.0 databases are simpler than real enterprise systems (Spider 2.0 shows significant performance drops for most models) - Auto-generated quality likely won’t match manually-crafted ontologies (App Orchid’s 99.8% with manual work) - Limited to relational databases (SQLite/PostgreSQL)

Why Spider 1.0 is Still Valuable: - Standard benchmark for reproducibility and comparison - Foundation for future enterprise-scale work - Sufficient complexity to demonstrate concept validity (200 databases, 10,181 questions) - If successful, Spider 2.0 pilot (20-30 questions) demonstrates scalability potential

## 7-Week Timeline

### Week 1: Foundation & Baseline

Goal: Working baseline system deployed

Key Tasks: - Set up infrastructure (Railway, Vercel, Supabase, Pinecone, OpenAI) - Load 15-20 Spider databases into Supabase - Build baseline text-to-SQL (schema only) - Deploy to cloud - Run baseline evaluation (50 questions)

Deliverables: Deployed baseline system, baseline accuracy measured

### Week 2: Semantic Layer Generation

Goal: Complete documentation for all databases

Key Tasks: - Data profiling & metadata extraction for all databases: - Gather row counts, column statistics (min/max/avg for numeric) - Extract unique values and frequencies for categorical columns - Identify temporal patterns and date ranges - Calculate NULL percentages and data quality metrics - Sample representative values for documentation context - Design generation prompts (overview, tables, relationships, patterns, glossary) - Build on recent research (arXiv:2502.20657) by extending from short descriptions to comprehensive documentation - Implement multi-stage generation: database → tables → columns → relationships → patterns - Incorporate data profile metadata to enrich semantic descriptions - Build generation pipeline using GPT-4o-mini/GPT-4o - Process all 20 databases - Quality review and refinement (manual spot-checking for hallucinations) - Store in Supabase

Deliverables: Semantic layers for all databases (6 document types × 20 databases = 120 documents including data profiles)

Expected Cost: ~$50-100 (GPT-4o for complex databases, GPT-4o-mini for simpler ones)

Key Differentiator: Unlike existing work that generates <20 word column descriptions, QueryDawg generates comprehensive documentation including business context, query patterns, glossaries, and data profiling metadata that provides actual value distributions and statistics to ground semantic understanding in real data

### Week 3: Vector Search & Retrieval

Goal: Semantic search working

Key Tasks: - Set up Pinecone index - Embed all semantic documents - Build retrieval API (question → relevant context) - Test and tune retrieval quality

Deliverables: Working semantic retrieval system

Expected Cost: ~$10-15

### Week 4: Enhanced Text-to-SQL

Goal: Integration complete

Key Tasks: - Design enhanced prompts (schema + semantic context) - Build enhanced text-to-SQL endpoint - Add frontend comparison view - End-to-end testing

Deliverables: Enhanced system with comparison capability

### Week 5: SQL Execution & Comparison

Goal: Safe execution and side-by-side comparison

Key Tasks: - Build safe SQL execution engine - Implement 3-way comparison (baseline, enhanced-mini, enhanced-4o) - Polish UI - Add metrics display

Deliverables: Production-ready comparison system

### Week 6: Comprehensive Evaluation

Goal: Rigorous benchmark results

Key Tasks: - Build evaluation infrastructure - Run 200-300 Spider questions through all 3 systems: - Baseline (schema only + GPT-4o-mini) - Enhanced (semantic layer + GPT-4o-mini) - Enhanced (semantic layer + GPT-4o) - Calculate metrics (execution accuracy, cost, latency) - Statistical analysis - Create evaluation dashboard

Deliverables: Complete evaluation results with analysis

Expected Cost: ~$30-50

Success Target: 15-25% accuracy improvement with semantic layer

### Week 7: Documentation & Presentation

Goal: Polished deliverables

Key Tasks: - Polish application UI - Write technical summary report (8-12 pages) - Create demo video (5-7 min) - Build presentation slides - Open source release (clean code, README, documentation)

Deliverables: Technical report, presentation, open-source repository

## Evaluation Metrics

### Primary Metric

Execution Accuracy: % of generated SQL queries that return correct results

### Targets

| System | Expected Accuracy |
| --- | --- |
| Baseline (schema only) | 40-50% (estimated) |
| Enhanced (with semantic layer) | 60-75% |
| Target Improvement | 15-25% |

Note: Baseline estimates are based on typical schema-only performance in literature. Actual baseline will be measured during Week 1.

### Other Metrics

- Valid SQL rate (>90% target)

- Average latency (<5 seconds)

- Cost per query (<$0.02)

- Context relevance (manual evaluation)

## Budget

Total Budget: $110-195

### Breakdown

| Item | Cost | Notes |
| --- | --- | --- |
| OpenAI API (generation) | $50-100 | GPT-4o/GPT-4o-mini for semantic layers |
| OpenAI API (embeddings) | $10-15 | text-embedding-3-small |
| OpenAI API (development) | $10-15 | Testing |
| OpenAI API (evaluation) | $30-50 | 200-300 queries × 3 systems |
| Railway | $10-15 | Backend hosting |
| Other infrastructure | $0 | Free tiers |
| Total | $110-195 |  |

## Success Criteria

### Minimum Viable Success

- Working system deployed and operational

- Semantic layers generated for 15-20 databases

- Evaluation on 200+ questions

- 15-25% accuracy improvement over baseline-estimated

- Cost analysis showing affordability

- Technical documentation complete

### Outstanding Success

- 25%+ accuracy improvement

- Ablation study showing which semantic components help most

- Spider 2.0 pilot evaluation (20-30 questions) demonstrating scalability to enterprise complexity

- Published open-source project with community interest

- Comparison against Vanna AI or other open-source baselines

## Risk Management

| Risk | Mitigation |
| --- | --- |
| OpenAI costs exceed budget | Monitor daily, use mini model primarily, set API limits |
| Semantic layer quality poor | Iterate prompts early, manual review, regenerate if needed |
| Baseline accuracy too high | Use standard Spider metrics, adjust claims if needed |
| Behind schedule | Reduce database count (15→10), skip Spider 2.0 pilot |

## Extensions (If Time Permits)

- Ablation study (which semantic components matter most?)

- Human contributed semantic layer enhancements

- Spider 2.0 pilot on Snowflake (20-30 questions to demonstrate enterprise scalability)

- User study with classmates (documentation usefulness evaluation)

- Additional benchmarks (BIRD, WikiSQL)

- Comparative evaluation vs Vanna AI (open-source baseline)

## Expected Impact and Future Work

### Immediate Contributions

- Reproducible benchmark for comprehensive semantic layer generation on Spider 1.0

- Open-source implementation that practitioners can adapt for their databases

- Cost/accuracy tradeoffs helping teams choose appropriate LLM configurations

- Dual-purpose framework demonstrating documentation as both means and end

### Limitations Acknowledged

- Auto-generated quality likely won’t match manually-crafted ontologies (App Orchid achieves 99.8% with manual work)

- Spider 1.0 databases simpler than real enterprise systems (Spider 2.0 features databases with 1000+ columns)

- Generated documentation may contain hallucinations requiring validation

- Limited to relational databases, not covering NoSQL or graph databases

### Future Research Directions

- Iterative refinement: Human-in-the-loop improvements to auto-generated layers

- Enterprise scale: Extending to Spider 2.0 databases (BigQuery, Snowflake) with 1000+ columns

- Domain specialization: Fine-tuning generation for specific industries (healthcare, finance)

- Multi-modal generation: Incorporating sample data, query logs, ER diagrams

- Hybrid approaches: Combining automatic generation with manual expert knowledge

- Quality metrics: Developing automated evaluation of semantic layer quality

### Broader Context

While commercial products demonstrate that semantic layers dramatically improve text-to-SQL accuracy (20% → 92.5%), they require expensive manual configuration. This project bridges the gap between “perfect but manual” and “automatic but limited,” providing a practical middle ground suitable for: - Medium-sized organizations lacking resources for manual ontology creation - Rapid prototyping and initial database documentation - Bootstrapping semantic layers later refined by domain experts - Academic research requiring reproducible baselines

Target Niche: Organizations with 10-100 databases needing “good enough” automated documentation rather than “perfect” manual ontologies.

## References

### Key Papers (Academic)

- Yu et al. (2018). Spider: A Large-Scale Human-Labeled Dataset for Complex and Cross-Domain Semantic Parsing and Text-to-SQL Task - Foundational benchmark dataset

- Lei et al. (2024). Spider 2.0: Evaluating Language Models on Real-World Enterprise Text-to-SQL Workflows - Enterprise complexity benchmark

- Automatic database description generation for Text-to-SQL (Feb 2025). arXiv:2502.20657 - Recent work on auto-generating limited database descriptions (0.93% improvement, 37% of human-level performance)

### Commercial & Open-Source Systems

- AtScale (2024). Semantic Layer for Text-to-SQL - 20% → 92.5% accuracy with manual semantic layer

- App Orchid (2025). Ontology-Driven Text-to-SQL - 99.8% accuracy on Spider 1.0 with manual ontologies per database

- Wren AI (2025). Open-Source GenBI Agent - Semantic layer requires dbt models or manual MDL configuration

- Vanna AI (2024). RAG-Powered Text-to-SQL - Open-source RAG framework requiring manual training data

### Datasets & Resources

- Spider 1.0 Dataset - 10,181 questions, 200 databases

- Spider GitHub - Official repository

- OpenAI API Docs - LLM and embedding APIs

## Repository Structure

querydawg/
├── backend/              # FastAPI backend
│   ├── app/
│   │   ├── main.py
│   │   ├── routers/      # API endpoints
│   │   └── services/     # Core logic
│   └── requirements.txt
├── frontend/             # Next.js frontend
│   ├── app/
│   ├── components/
│   └── package.json
├── data/                 # Spider dataset
├── docs/
│   ├── project_plan.md   # This file
│   └── project_plan_long.md  # Detailed version
├── evaluation/           # Results and analysis
└── scripts/             # Utility scripts

## License

MIT License - Encourages adoption, contribution, and academic/commercial use.

### Citation

If you use this work in your research or project, please cite:

@mastersproject{person2025querydawg,
  title={QueryDawg: Natural Language Semantic Layer for Text-to-SQL},
  author={Person, Jason Scott},
  year={2025},
  school={Newman University},
  type={Independent Study Project},
  url={https://github.com/jsperson/querydawg}
}

Plain text citation: Person, J. S. (2025). QueryDawg: Natural Language Semantic Layer for Text-to-SQL. Independent Study Project, Newman University.

## Development Notes

This project plan was developed collaboratively with Claude (Anthropic AI) as a research, analysis, and writing assistant. The collaboration included: - Literature review and competitive landscape analysis (October 2025) - Identification and summarization of relevant academic papers and commercial systems - Positioning analysis of novel contributions relative to existing work - Technical architecture suggestions and feasibility assessment - Risk assessment and limitation identification - Document drafting, structuring, and phrasing assistance

All strategic decisions, research direction, methodology choices, and final content remain the responsibility of the student. Claude served as a research and writing tool, not as a co-author or decision-maker.

For the complete detailed version of this plan with comprehensive appendices, week-by-week task breakdowns, API specifications, and SQL schemas, see project_plan_long.md.